Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 february 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS72915 |
| Project Name | Measuring the pulse of prosperity: - An index of economic freedom analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a user, I want to collect economic data from the Index of Economic Freedom API. | 3 | High | Kavya Sai |
| Sprint-1 | Data Preprocessing | USN-2 | As a user, I want to clean and normalize the dataset for analysis. | 3 | High | Manasa |
| Sprint-2 | Data Analysis | USN-3 | As a user, I want to analyse correlation between freedom index and GDP. | 4 | Medium | Madhusudhan Rao |
| Sprint-2 | Prediction Model | USN-4 | As a user, I want to predict GDP using economic indicators. | 5 | Medium | Kaveri |
| Sprint-3 | Dashboard | USN-5 | As a user, I want to see the data in an interactive dashboard (Stream lit). | 3 | High | Kavya Sai |
| Sprint-3 | Filtering | USN-6 | As a user, I want to filter dashboard data by country and year. | 2 | Medium | Manasa |
| Sprint-4 | Report Generation | USN-7 | As a user, I want to download summary reports of findings as PDFs. | 2 | Low | Madhusudhan Rao |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 01 December 2026 | 06 December 2026 | 06 |
| Sprint-2 | 9 | 6 Days | 07 December 2026 | 12 December 2026 | 12 |
| Sprint-3 | 5 | 6 Days | 13 December 2026 | 18 December 2026 | 18 |
| Sprint-4 | 2 | 6 Days | 19 Feburary 2026 | 20 Feburary 2026 | 24 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per

iteration unit (story points per day)

Average Velocity = 5.5 Story Points per Sprint

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts